## Slide 1: Mid-Project Checkpoint
Molly Srour
MSIA 423
5/15/19

## Slide 2: Highlights
Dataset broken down into 10 datasets by beer category; rec system predicts based on user choice of beer category
Due to data constraints, predictions must be pre-entered prior to app deployment – therefore a popularity-based rec system will be used
Data organized and ready to deploy full dataset into RDS to be queried in flask app

## Slide 3: Review Progress
Theme 1: Targeted Beer Recommendation System
  Epic 1: Data Organization and Cleaning
    Story 1: Research and Data Cleaning - COMPLETED
    Story 2: Beer Categorization - COMPLETED
    Story 3: Sparse Matrices - COMPLETED
  Epic 2: Python-Based Model:
    Story 2: Introductory Model Building - COMPLETED
Theme 2: Model Communication with App and User Interface
  Epic 1: S3 and RDS - Linking Model with App
    Story 1: S3 - Put Model and Sparse Matrices in S3 - Raw Data is in S3
    Story 2: RDS - Put Database in RDS - Created introductory Table

## Slide 4: Demo / Analysis
Data Wrangling – 10 data frames based on broad categories of beer that I created through aggregation of beer_style
Data sample below shows prediction by popularity for sour beers, still have not come up with accuracy measure for popularity-based recommendation system

## Slide 5: Lessons Learned
I originally wanted to have a complicated recommendation system that would give different predictions based on expert or novice level of beer knowledge – but app constraints forced me to narrow my vision
RDS can store the dataset for querying based on popularity predictions

## Slide 6: Recommendations
Next Steps:
User interface creation
HTML encoding
Flask app deployment
Modularizing model code